## LibreOffice String Freeze Policy
As of the string freeze for a release, no new strings or modification of existing strings marked for translation are allowed.
The purpose of the string freeze is to help ensure high quality translations in the final release, by giving translators adequate time to finish their work and to guarantee that this work will end up in the final release.
After the first version of a major release is out, correcting mistakes in the UI and Help strings is allowed. Any completely new content should target the next major release.
Release plans are published on the TDF wiki: https://wiki.documentfoundation.org/ReleasePlan
### Breaking the freeze
If you think that you need to break the string freeze, then you should ask for approval from the LibreOffice localization mailing list prior to breaking the freeze. To do so, send an email to l10n@global.libreoffice.org, CCing the l10n team lead sophi@libreoffice.org with the following information:
- A description of what you want to change
- Rationale for why the change is important enough to be allowed in after the string freeze
- Impact of *not* accepting the string at this point of the schedule
The localization team lead will evaluate the request with members of l10n teams and provide feedback. If the string change is rejected, then you'll have to wait for the next development cycle to begin to get the change into code. Disputes over rejected changes can be escalated to the Engineering Steering Committee.
Note that ignoring the freeze process and introducing new strings anyway may lead to your patch being reverted and a reduction of the chances of an exception being made.
### Massive string changes prior to string freeze
The localization teams plead the developers and documentation writers to plan patches with massive amount of changed and/or new strings in UI and/or help (exceeding 500 words and 50 strings) to be introduced at least one week before the week of planned string freeze.
Only this will allow translation in time and proper QA testing of the translation with release candidates.

Source/parts of this proposal used/changed from:
- https://fedoraproject.org/wiki/Software_String_Freeze_Policy
- https://wiki.documentfoundation.org/ReleasePlan#String_freeze